# Kolavo V1

# List of Features to Build

Kolavo V1 to be released focuses on validated features and emerging problems reported by early users. The intention of releasing is to answer the validated demand while also collecting more proof for further development.

| No. | Problems | To Build |
| --- | --- | --- |
| 1 | Community organizers need to know who their members are. MVP that shows member databases has been validated by 8 leaders from 2 different community organizations. | Admin Community Member Directory Member Community Member Directory |
| 2 | Organizers need to see listed communities to see how it will look like so they understand the value of the platform | Public Community Discovery Public Community Page (Profile & Member Distribution) |
| 3 | Organizers want to create their own page So they can have their community member database | Admin Community Profile |
| 4 | Organizers want to setup membership identity so they can only have members truly belong to their communities | Admin Community Membership Community Membership Application and Approval |
| 5 | Users want to join Kolavo so they can create or join to their communities | User Authentications |
| 6 | Kolavo wants only real users joining so communities will only have real users in their communities | User Profile Display User Profile Updates |
| 7 | Community organizers and members did not understand how to use Kolavo for the first time | Admin Onboarding Members Onboarding |
| 8 | Users wants to give feedback so PM knows problems they experience when using Kolavo | User Feedback Submission |
| 9 | PM wants to know how users interacts with Kolavo platform so she can have proof to identify problems | Kolavo Google Analytics Integration |

# How to Build Kolavo Versi 1

80% screen sudah dibuat namun flo

w dan estetika masih perlu dirapikan untuk meminimalisir penolakan ketika Kolavo dipasarkan. Untuk itu, tanggal batas akhir rancangan perlu diundur, proses finalisasi dan pembayaran perlu disesuaikan.

- Batas akhir rancangan 10 Juli 2026

- Proses finalisasi

  - Urutan finalisasi rancangan dibuat berdasarkan modul baik untuk mobile maupun desktop

  - Urutan modul berdasarkan waktu

    - Minggu 1: 26 Juni - 3 Juli 2026

      - Timeline

        - Review 2 Juli 2026

        - Revisi 3 Juli 2026

      - Modul 1

        - Public Community Discovery

        - Public Community Page (Profile)

        - Admin Community Profile

      - Modul 2

        - User Profile Display

        - User Profile Updates

      - Modul 3

        - Community Page (Member Distribution)

        - Admin Community Membership

        - Community Membership Application and Approval

    - Minggu 2: 4 - 10 Juli 2026

      - Timeline

        - Review 8 Juli 2026

        - Revisi 9 Juli 2026

        - Handover 10 Juli 2026

      - Modul 4

        - Member Community Member Directory

        - Admin Community Member Directory

      - Modul 5

        - User authentications

        - User onboarding

      - Modul 6

        - Footer (pengganti user feedback submission)

- Proses pembayaran: setiap minggu setelah target penyelesaian tercapai